# Melisa · Pilot Zero Deployment Runbook

Status: LIVE runbook · Substantially updated 2026-07-05 with everything shipped through Wk 27. Owner: Kade. Sequencing: Execute post-launch (Wk 2+ after Mon 13 Jul 2026 BR launch stabilises).

Pilot zero = the first hand-gloved SOT partner deployment. Purpose: prove the deployment shape end-to-end so the runbook can be tightened before onboarding partners #2-#10.

Per POWERED_PLATFORM_BUILD_PLAN.md §4 Phase 1: Melisa was originally scoped to run on a hand-gloved deployment with targeted branding override, before the full de-hardcode. As of 2026-07-05 that is no longer necessary. De-hardcode is done, tenant_config is DB-backed with a full editor UI, custom-domain routing is shipped, per-tenant Stripe Connect + Twilio Subaccounts + Mode A+ doctrine tuning all live. Her deployment is now Shape B (single production deployment, multi-tenant), not Shape A (separate deploy).

Two hard truths (PARTNER_JOURNEY.md): 1. Doctrine A + Mode A+ overlay — she runs BR’s doctrine branded as hers, with a partner-tuning overlay (voiceTone, bannedPhrases, terminologySubstitutions, coaching guidance). NOT full method-injection (Mode B). 2. Multi-tenancy IS now product-ised — most of the manual work from the original v0 runbook is now handled by the tenant seed SQL + the Phase 2 Deployment Checklist. This runbook is now a companion, not the whole story.

Pre-built starting point: ../../../01_BODY_RECODE/06_SAAS_PLATFORM_BUILD/sql/2026-07-05_melisa_seed.sql ships with Founding Ten Launch tier defaults, Yoga modality, and doctrine parameters pre-tuned for a warm/grounded/breath-forward voice. Fill placeholders + run to provision.

## 0 · Prerequisites (must be done before starting)

Confirm all before touching code:

- Founding Partner Agreement + IP Licence Deed v1.0 signed — drafts at ../legal/ (v0.1). Awaiting Ange review. Both must be signed together.

- Setup fee cleared — $2,500 Launch tier (Founding Ten locked rate) invoiced + paid via Kade’s Stripe

- Modality confirmed: Yoga (modality 2 — on feature/yoga-modality branch; merge to main before Melisa provisioning)

- Brand pack in hand (name, colours, logo variants light + dark, tagline, voice sample)

- Domain acquired + DNS access confirmed (her domain)

- Melisa’s own Stripe account created — for her clients paying HER via Stripe Connect. Separate from Kade’s Stripe.

- Kade’s Stripe Customer + Subscription for Melisa’s platform sub — for Kade’s own billing of Melisa per Agreement §6 ($400/mo Launch tier locked for life). Stripe Customer id + Subscription id captured for licence.partnerBilling.

- Email domain configured (Resend inbound + DKIM/SPF)

- 1Password vault created for her credentials

- BR launch has stabilised (Wk 2+ post 13 Jul launch, no critical incidents)

- Yoga modality branch merged to main (currently feature/yoga-modality per git log)

## 1 · Two deployment shapes — pick ONE

Kade’s call which shape based on Melisa’s scale + urgency.

### Shape A · Separate Vercel project (SIMPLER)

- Fork/branch the body-recode-mvp repo → melisa-platform (or her chosen slug)

- Separate Vercel project + separate Supabase project (fresh DB)

- Zero risk of cross-contamination with BR data

- Downside: divergent codebase — bug fixes have to be manually forwarded

### Shape B · Shared codebase + tenant-scoped deploy (CLOSER TO PHASE 2)

- Same repo, same Vercel project

- Same Supabase (data isolation via existing coach_id + RLS)

- Middleware routes her subdomain → her tenant context

- No config table yet (that’s Phase 2) — her overrides live in an env var or hardcoded fallback file

- Downside: still have to build the middleware resolver (M effort per plan)

Recommendation for pilot zero: Shape A. Simplest, zero risk to BR launch stability, lets us learn what to build for Phase 2 without engineering the full multi-tenant path first.

## 2 · Provisioning steps (Shape A · separate deploy)

Ordered checklist. Each step is small — do NOT batch. Confirm each before moving to next.

### 2.1 · Fresh Supabase project

- Create new project in Supabase org (or same org — pick based on billing preference)

- Run every SQL migration in ~/Dropbox/01_BODY_RECODE/06_SAAS_PLATFORM_BUILD/sql/ in date order

- Verify auth.users table exists + RLS is enabled

- Create Melisa’s coach user account manually via Supabase Auth (email + magic link)

- Note her coach_id UUID (needed for tenant_config seed if Phase 2 is wired)

### 2.2 · Fresh Vercel project

- Fork body-recode-mvp → melisa-platform (or her repo name)

- Switch to yoga modality branch state (merge feature/yoga-modality if not yet in main)

- Create new Vercel project pointing at new repo

- Connect her custom domain via Vercel (DNS setup per Vercel docs)

### 2.3 · Env vars (Melisa’s Vercel project)

Set the following env vars (all differ from BR’s): - [ ] NEXT_PUBLIC_SUPABASE_URL — her Supabase project URL - [ ] NEXT_PUBLIC_SUPABASE_ANON_KEY — her Supabase anon key - [ ] SUPABASE_SERVICE_ROLE_KEY — her Supabase service role key - [ ] RESEND_API_KEY — her Resend key (from her domain) - [ ] STRIPE_SECRET_KEY — her Stripe key - [ ] STRIPE_WEBHOOK_SECRET — her Stripe webhook secret - [ ] NEXT_PUBLIC_APP_URL — her domain - [ ] Any BR-specific env vars: set to sensible defaults or leave unset

### 2.4 · Targeted branding override (Phase 1 approach)

Update src/config/tenant.ts in HER repo (not BR’s) with her values: - [ ] brand.name → her business name - [ ] brand.nameWithMark → her business name (with ™ if trademarked) - [ ] brand.tagline → her tagline - [ ] brand.logoUrlLight → path to her logo (upload to /public/) - [ ] brand.logoUrlDark → dark version of her logo - [ ] brand.apexDomain → her domain - [ ] brand.marketingDomain → https://her-domain - [ ] brand.performanceDomain → same or scorecard subdomain - [ ] brand.appDomain → app.her-domain or same - [ ] brand.supportEmail → info@her-domain - [ ] brand.replyToEmail → her@replies.her-domain (Resend inbound) - [ ] brand.fromEmail → her@send.her-domain (Resend outbound) - [ ] brand.accentColor → her accent hex - [ ] coach.* → all fields with her name, email, photo URL, credentials, IG handles - [ ] products.* → her pricing + product names (or keep BR names under licence per her preference) - [ ] licence.tenantId → her-slug - [ ] licence.poweredBy → true (if agreed) or false (if pure white-label) - [ ] modality.id → 'yoga' - [ ] modality.label → 'Yoga' - [ ] modality.doctrineMode → 'A'

### 2.5 · High-visibility surfaces — targeted overrides (per BUILD_PLAN §4 Phase 1)

Where src/config/tenant.ts values aren’t consumed yet, do a manual find+replace pass on the highest-visibility user-facing surfaces first: - [ ] From-email address in all Resend calls (grep kade@send.bodyrecode.au) - [ ] Logo URL in portal header (src/app/portal/[token]/page.tsx) - [ ] Logo URL in scorecard result page - [ ] Layout metadata: title + description + og:image (src/app/layout.tsx) - [ ] Homepage brand text (src/app/page.tsx) - [ ] Any hardcoded Body Recode text visible to end users on public pages

Do NOT try to override every hardcoded string this pass — only what the client and her leads will actually see. The full de-hardcode is Phase 2’s L-effort work.

### 2.6 · Email deliverability

- DNS records set for her domain: SPF, DKIM, DMARC (Resend guide)

- Test send from her from-email to a fresh inbox (Gmail + Outlook)

- Verify NOT junking

### 2.7 · Stripe wiring

- Create her Stripe products matching her offer structure

- Configure webhook URL: her-domain/api/stripe/webhook

- Test a $1 charge on a test card → verify reaches her Stripe + fires webhook

### 2.8 · Content seeding

- Import her brand voice samples into content templates

- Seed her scorecard funnel (based on BR’s — her copy where different)

- Configure her modality pack settings (yoga doctrine params)

- Any partner-specific coach guidance defaults on training_plans

## 3 · Definition of done (test end-to-end before handoff)

Confirm every one of these works on her live domain:

- Homepage loads with HER branding (no “Body Recode” visible above the fold)

- Scorecard funnel: entry → quiz → submit → email report firing correctly

- Report email: from HER from-address, with HER logo, HER voice

- Client can sign up via portal → gets welcome email from HER

- Foundational intake works + generates CFFS + Foundational Reading

- Coach can approve/publish → client sees in portal

- Weekly check-in flow works

- Yoga session logging works (modality 2 features)

- Payments: test client purchases her Blueprint (or equivalent) → cleared in her Stripe

- Melisa can log in as coach → sees only her clients (not BR’s)

- Kade (as service_role) still has admin access if needed for support

## 4 · Training + handover (Stage 6 in PARTNER_JOURNEY)

Once definition-of-done passes: - [ ] 1-hour training session: Kade walks Melisa through the dashboard, generate/approve loop, session logging - [ ] Handoff doc: credentials, how-to-approve-plans, how-to-log-sessions, how-to-add-clients, escalation contacts - [ ] Load in her first 3-5 clients as a real test - [ ] Melisa runs 1 full week solo, Kade on standby for launch-day issues

## 5 · Rollback plan (if pilot goes sideways)

If Melisa’s deployment has critical issues that can’t be resolved same-day: - [ ] Point her domain back to a “coming soon” holding page - [ ] Refund any client charges made through her platform during the incident - [ ] Document the failure mode + root cause - [ ] Rebuild plan with lessons applied

Zero data loss risk since her Supabase is separate from BR’s.

## 6 · What we’re LEARNING from pilot zero

The pilot’s real deliverable is a tightened runbook for partners #2-#10. Track these observations during the pilot:

- Which manual override steps were most painful? (These are top priorities for Phase 2 automation)

- Which files did we miss on the branding override pass? (Add to the “definitive override list”)

- How long did the whole deployment take? (Baseline for pricing + capacity planning)

- What questions did Melisa ask that suggest missing training material?

- What did SHE find confusing about the platform? (UX debt vs BR-native intuition)

- Which BR-specific hardcodes leaked past the override pass? (Feed into de-hardcode Wave 2)

After Melisa is live + stable for 30 days, use these findings to: 1. Update this runbook to v2 2. Prioritise the Phase 2 backlog based on real pain 3. Decide GO/NO-GO for partners #2-#10 onboarding

## Related

- POWERED_PLATFORM_BUILD_PLAN.md — the full 4-phase plan this pilot is Phase 1 of

- PARTNER_JOURNEY.md — 8-stage partner onboarding process

- OFFER_ARCHITECTURE.md — pricing + agreement structure

- YOGA_DOCTRINE_v1.md — Melisa’s modality pack

- src/config/tenant.ts (body-recode-mvp repo) — the tenant config scaffold this runbook overrides

- sql/2026-07-01_tenant_config_schema.sql (06_SAAS_PLATFORM_BUILD/sql/) — Phase 2 DB migration (post-pilot execution)